## Slide 1: Final Project Presentation
Team FHIR When Ready
Joshua Kaelin | Reece Karge | Paul Maserrat

## Slide 2: The Plan
Build a Clinical Decision Support App
Utilize the SMART-on-FHIR JavaScript framework
Use Cerner’s infrastructure (SMART/Oauth & FHIR resources)
Apply a mathematical model to queried FHIR data to generate a recommendation
Serve recommendation on UI

## Slide 3: The Research
Our Organization mentors were comprised of experts in various fields that came together to create the vision for this SMART on FHIR app
We leveraged their robust knowledge of the clinical situational space to understand user needs
We leveraged a reference mathematical model created in Excel that was able to calculate risks based on patient observations over a time period

## Slide 4: A peek into the model

## Slide 5: The Problems
FHIR data availability
  The mathematical model used for recommendation requires a multi-day period of observations
  Many of the required variables are simply not present in bulk (if at all) on the FHIR server
  There was some hope that Emory would have their own FHIR server available with this data that we could use but it did not pan out in time
Adjusted Framework
  Our OM’s determined that they needed a Java Web Server application instead of a client-based JavaScript application

## Slide 6: The New Plan
Develop a basic SMART-on-FHIR server-based application in Java
Publish application on Cerner’s developer portal
Prioritize OAuth functionality
Connect to Cerner’s FHIR server
Develop a hand-off document to replace our developer keys with our OM’s production keys at some future date
Build some UI that can be tested (retrieving one or more resources from the FHIR server)

## Slide 7: Gantt Changes
Starting Over
Original Plan

## Slide 8: Modified Design
Server-based application changes SMART-on-FHIR integration
  The SMART app changes from a Public App profile to a Confidential App profile.
Java Web App
HAPI FHIR
User Interface
OAuth Integration

## Slide 9: Modified Design
http://docs.smarthealthit.org/authorization/
SMART Launch Sequence

## Slide 10: Modified Design
http://docs.smarthealthit.org/authorization/
SMART Authorization Sequence

## Slide 11: Modified Design
Deploy Strategy
  Requirement to be a Java Web App
  Currently deployed on a personal AWS instance
  Utilizing standard libraries and HAPI FHIR library to maximize portability
  Hand-off document to replace client/secret keys once final app team is established

## Slide 12: Value Drivers
Functionality
  A web-based Java application was created
  It is able to successfully connect to Cerner’s SMART on FHIR platform
  It displays specific resources returned from the Cerner FHIR server
Usability
  Post-pivot, the web-based application is very simple
    Select a Patient from the dropdown and view the relevant data
  One primary concern was the ability to adapt the delivered codebase to an account controlled by the OM’s at some point in the future
    Part of the application manual covers this transition in detail

## Slide 13: Value Drivers
Design
  UI
    Very simplistic, a scaffolding upon which to build future efforts
  Server-side
    Utilizes HAPI FHIR interface to maximize future compatibility and upgrades
Innovation
  Unfortunately, the late pivot limited our ability to innovate
  We only had a few weeks to redesign the application, including:
    Discarding existing user interface
    Changing design pattern to server-based
    Changing language to Java

## Slide 14: Delivery Walkthrough

## Slide 15: Delivery Walkthrough

## Slide 16: Delivery Walkthrough